| # Project Design Document | 06/13/2025 Doneal Piqué. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a Block. | in this Side view; game. |
|  |  | where Shift/ Spacebar. | makes the player Makes player duck/ Jump. |

| ## 2 Basic Gameplay |  | During the game, Obstacles; appear. | from The right side of the screen. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to Dodge obstacles and try to get the highest score. |

| ## 3 Sound & Effects |  | There will be sound effects Jump sound effect and game over sound effect. | and particle effects When hitting obstacle. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be |

| ## 4 Gameplay Mechanics |  | As the game progresses, The obstacles move faster. | making it Harder to dodge obstacles. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be description of any other gameplay mechanic(s) and their effect on the game.. |

| ## 5 User Interface |  | The score. | will increase. | whenever As long as the player continues to dodge. |
| --- | --- | --- | --- | --- |
|  |  | At the start of the game, the title Block Runner; will appear. | and the game will end when When the player hits an obstacle. |

| ## 6 Other Features |  | You’ll be able to press replay, And also see current and highest score.. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | Creating the project and building the layout. | 06/11. |
| #2 | Creating the character controller for movement. | 06/11. |
| #3 | Making the obstacle spawner to spawn objects in for the player to dodge. | 06/12. |
| #4 | Making the The UI and working buttons to be able to start and replay game. | 06/13. |
| #5 | Increasing difficulty and Save System to see highest and current score. | 06/14. |
| Backlog | - Higher difficulty curve - Game over and back to menu screen. | 06/15. |

# Project Sketch

Dodge

Score - +1

Dodge 💀