| # Project Design Document | 06/13/2025 Doneal Piqué. |
| --- | --- |

| # Project Concept |  |  |  |
| --- | --- | --- | --- |
| ## 1 Player Control |  | You control a Block. | in this 2D Side view endless runner; game. |
|  |  | where Shift/ Spacebar. | makes the player Makes player duck/ Jump. |

| ## 2 Basic Gameplay |  | During the game, Obstacles; appear. | from The right side of the screen. |
| --- | --- | --- | --- |
|  |  | and the goal of the game is to Dodge obstacles and try to get the highest score. |

| ## 3 Sound & Effects |  | There will be sound effects Jump sound effect, game over sound effect, death sound effect, Victory sound effect. | and particle effects When hitting an obstacle, the player disappears, and an exploding effect is shown. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be |

| ## 4 Gameplay Mechanics |  | As the game progresses, The obstacles move faster. | making it Harder to dodge obstacles. |
| --- | --- | --- | --- |
|  |  | [optional] There will also be description of any other gameplay mechanic(s) and their effect on the game.. |

| ## 5 User Interface |  | The score. | will increase. | whenever the player continues to dodge obstacles. |
| --- | --- | --- | --- | --- |
|  |  | At the start of the game, the title Block Runner; will appear. | and the game will end when When the player hits an obstacle. |

| ## 6 Other Features |  | You’ll be able to press replay to play again in game over and victory screen. You’ll be able to see the current and highest score. The game gets harder as long as you stay alive. There will be a button to view the instructions. Victory screen played when you reach a certain number of points.. |
| --- | --- | --- |

# Project Timeline

| ## Milestone | ## Description | ## Due |
| --- | --- | --- |
| #1 | Creating the project and building the layout. | 06/11. |
| #2 | Creating the character controller for movement. | 06/11. |
| #3 | Making the obstacle spawner to spawn objects in for the player to dodge. | 06/12. |
| #4 | Making the UI and working buttons to be able to start and replay game. | 06/13. |
| #5 | Increasing difficulty and Save System to see highest and current score. | 06/14. |
| Backlog | -Game over and back to menu screen - View the instructions button and screen - Victory screen when you reach a certain number of points. | 06/15. |

# Project Sketch

Dodge

Score - +1

Dodge 💀